## Slide 1: Team Aegle Project Charter & Plan
Team Members:
Joseph Finnegan
Carlos Torres
Karla Hernandez
Joe Martinez
Notes: Carlos - don’t forget to remind people what our project actually is

## Slide 2: General Organization
•Project Manager: Karla Hernandez
•Responsibilities:
  Guiding team
  Main point of contact with sponsor and 3rd parties
  Schedules team meetings
  Conflict resolution
Notes: Karla, Carlos & Joe prepare in case Karla doesn’t show up, slides 8 thru 12

## Slide 3: Roles & Responsibilities
•Karla Hernandez
  Team Lead
  Architecture Lead
•Joseph Finnegan
  Software Manager
  Test Lead
  Server Lead
  Risk Manager
Notes: Karla

## Slide 4: Roles & Responsibilities, cont.
•Joe Martinez
  Document Master
  Database Lead
•Carlos Torres
  Project Planner
  Hardware Lead
•Dr. Tiernan
  Project Sponsor
  Provide feedback
Notes: Karla

## Slide 5: Communication Plan
Internal
  Regular team meetings
  Whats App mobile app
  Email
  GitHub
External
  Sponsor Meetings
  Email
Notes: Joe

## Slide 6: Project Oversight
• Team has agreed to have all major deliverables finished one week before due date
• Documents in progress are hosted on GitHub for version control
• Team uses What’s App to communicate informally outside of meetings
Notes: Karla,

## Slide 7: Procurement Management
Roles & Responsibility
  Project Sponsor
    Provide suggestions/advice concerning components and services needed
  Project Manager
    Will make final decision on which components and services will be purchased
Notes: Joe

## Slide 8: Procurement Management, cont.
  Project Team
    Will provide project manager with their opinions concerning components/services needed
    Responsible for researching components and services needed
  Mr. O’Dell
    Will make final decision as to which components and services are purchased
Notes: Joe

## Slide 9: Procurement & Timing
Components and services needed will be procured at least 2 weeks in advance
To ensure that all components and services are ready before implementation
Notes: Joe

## Slide 10: Description of Items/Services
RFID Reader
RFID tags
Antennas
Cables to connect Antenna to reader
Ethernet cable
Host computer